# Project TODO

Master task list for the moral retrieval benchmark project. Designed to be split between collaborators.

What's done so far: Data downloaded, EDA complete, retrieval format ready, baseline embedding experiments done (Sentence-BERT + BGE + E5 models, with instruction prefix experiments). See `TASKS.md` for details on completed work.

What's ahead: Everything below.

────────────────────────────────────────────────────────────

## Legend

`[ ]` — Not started

`[~]` — In progress / partially done

`[x]` — Done

Tags: `[INDEPENDENT]` = can be done without waiting for other tasks. `[BLOCKED BY X]` = must wait for task X.

Suggested owner: `A` or `B` (to be assigned between collaborators)

────────────────────────────────────────────────────────────

## Track 1: Improve Retrieval Methods

Goal: Show that smarter approaches beat naive embedding similarity.

### 1.1 — Run full CoT reranking experiment `[INDEPENDENT]`

☐  Run `scripts/07_llm_reranking.py --approach rerank` on all 709 fables (not just the 5-fable test)

☐  Use E5-large-v2 as the Stage 1 embedding model (`--embed-model intfloat/e5-large-v2`)

☐  Try top-K = 20 and top-K = 50

☐  Compare gemini-2.0-flash vs gemini-2.5-pro (speed vs quality)

☐  Record results in `results/llm_reranking_results.json`

What you need: A valid `GEMINI_API_KEY` in `.env`. Script is ready at `scripts/07_llm_reranking.py`.

### 1.2 — Run CoT moral summarization experiment `[INDEPENDENT]`

☐  Run `scripts/07_llm_reranking.py --approach summarize` on all 709 fables

☐  This generates a moral summary per fable via Gemini, then embeds the summary for retrieval

☐  Summaries are cached at `results/cot_moral_summaries.json` — can inspect quality manually

☐  Compare: does embedding an LLM-generated moral work better than embedding the raw fable?

### 1.3 — Cross-encoder reranking `[INDEPENDENT]`

☐  Try a cross-encoder reranker (e.g., `cross-encoder/ms-marco-MiniLM-L-6-v2`) on top of embedding results

☐  Cross-encoders score query-document pairs jointly (not independently like bi-encoders) — more powerful but slower

☐  Pipeline: embed to get top-50, rerank with cross-encoder

☐  Create a new script `scripts/08_cross_encoder_reranking.py`

### 1.4 — Contrastive fine-tuning `[BLOCKED BY 2.2]`

☐  Fine-tune an embedding model (e.g., E5 or MiniLM) using contrastive learning

☐  Positive pairs: (fable, correct moral)

☐  Hard negatives: MORABLES distractors from the MCQA data

☐  Loss function: `MultipleNegativesRankingLoss` or `TripletLoss` (sentence-transformers supports both)

☐  Need a proper train/eval split first (Task 2.2)

### 1.5 — Compare all methods `[BLOCKED BY 1.1, 1.2, 1.3]`

☐  Create a single comparison table across all approaches

☐  Include: baseline embedding, improved embedding, CoT reranking, CoT summarization, cross-encoder

☐  Create a visualization (bar chart) for the paper/presentation

────────────────────────────────────────────────────────────

## Track 2: Expand the Dataset

Goal: Grow beyond 709 pairs. More stories, unified moral vocabulary, multiple languages.

### 2.1 — Survey and collect additional fable/moral datasets `[INDEPENDENT]`

☐  Search HuggingFace, Papers With Code, GitHub for fable/moral/proverb datasets

☐  Candidates to investigate:

STORAL (ACL 2022) — ~3K story-moral pairs

Moral Stories (Emelin et al., EMNLP 2021) — 12K short narratives with moral annotations

ePiC — proverb-narrative pairs

UniMoral — unified moral taxonomy

Project Gutenberg fable collections (Aesop, La Fontaine, Brothers Grimm)

☐  For each dataset found: document format, size, language, license, quality

☐  Download and inspect promising ones

### 2.2 — Design train/eval split `[INDEPENDENT]`

☐  Decide on a split strategy for the existing 709 pairs (e.g., 80/20 or 5-fold CV)

☐  Ensure no fable leaks between train and eval

☐  Consider grouping fables by moral (27 morals are shared) — shared-moral fables should go in the same split

☐  Save split as a JSON file in `data/processed/`

### 2.3 — Moral deduplication/unification pipeline `[BLOCKED BY 2.1]`

☐  Collect all unique morals from all datasets

☐  Use an LLM (Gemini/Claude) to cluster semantically equivalent morals

Example: "Self-help is the best help" ≈ "God helps those who help themselves"

☐  Build a canonical moral mapping: each cluster gets one canonical form

☐  Create script `scripts/09_moral_unification.py`

### 2.4 — Convert and merge datasets `[BLOCKED BY 2.1, 2.3]`

☐  Normalize all datasets to a common schema: `{story, moral, canonical_moral_id, source_dataset, language}`

☐  Merge into a single unified dataset

☐  Update retrieval format files (corpus + qrels) to support many-to-one moral mapping

☐  Create script `scripts/10_dataset_merge.py`

### 2.5 — Synthetic story generation `[BLOCKED BY 2.3]`

☐  For each canonical moral, use an LLM to generate 3-5 new stories

☐  Constraints: different characters/settings, moral is implicit (not stated), no lexical overlap with moral text

☐  Quality filter: use LLM to verify "does this story teach this moral?"

☐  Can be used for both training augmentation and held-out evaluation

☐  Create script `scripts/11_synthetic_stories.py`

### 2.6 — Generate synthetic distractors for new data `[BLOCKED BY 2.4, 2.5]`

☐  For each new story, generate plausible-but-wrong morals (matching MORABLES distractor types)

☐  This creates a full augmented corpus for the expanded dataset

────────────────────────────────────────────────────────────

## Track 3: Cross-Lingual Moral Retrieval

Goal: Query in Hebrew → retrieve English fables (and vice versa).

### 3.1 — Build Hebrew moral/proverb mapping `[INDEPENDENT]`

☐  Take all morals from the MORABLES dataset

☐  Use an LLM to find the closest Hebrew proverb/saying for each

Example: "Self-help is the best help" → "אם אין אני לי מי לי"

Example: "Appearances are deceptive" → "אל תסתכל בקנקן אלא במה שיש בו"

☐  Manually curate/verify (this is a small annotation effort — 678 unique morals)

☐  Save as a mapping file: `data/processed/moral_hebrew_mapping.json`

### 3.2 — Search for Hebrew fable/parable datasets `[INDEPENDENT]`

☐  Look for digitized Hebrew fable collections:

משלי שועלים (Berechiah ha-Nakdan) — medieval Hebrew fables

משלי שלמה (Proverbs of Solomon) — biblical proverbs

Talmudic parables (משלים)

☐  Search for NLP datasets with Hebrew narratives + morals

☐  Document what exists and its format

### 3.3 — Cross-lingual retrieval experiment `[BLOCKED BY 3.1]`

☐  Query: Hebrew moral/proverb → Retrieve: English fable

☐  Use multilingual embedding models (`intfloat/multilingual-e5-large` — already tested, competitive)

☐  Evaluate: can the model bridge the language gap AND the abstraction gap?

☐  Create script `scripts/12_cross_lingual_retrieval.py`

────────────────────────────────────────────────────────────

## Track 4: Deeper Analysis

Goal: Understand *why* models fail and what makes certain pairs harder.

### 4.1 — Qualitative error analysis `[INDEPENDENT]`

☐  For E5-large (best model), find the 50 hardest fable-moral pairs (correct moral ranked lowest)

☐  Manually categorize failure reasons:

Lexical confounders (model distracted by surface words)

Cultural knowledge required

Multi-step reasoning required

Ambiguous moral

☐  Document patterns in a short writeup

### 4.2 — Distractor analysis `[INDEPENDENT]`

☐  For each fable, check which distractor type the model ranks highest (similar_characters, based_on_adjectives, injected_adjectives, partial_story)

☐  This reveals *how* the model is confused — does it match characters? Traits? Story openings?

☐  The function `distractor_analysis()` in `04_baseline_retrieval.py` is a stub — implement it

☐  Visualize: bar chart of "which distractor type fools the model most"

### 4.3 — Adversarial robustness evaluation `[INDEPENDENT]`

☐  Use the 18 adversarial variants in `data/raw/adversarial_*.json`

☐  For each variant, run the same retrieval experiment and measure metric drop

☐  Example: if we swap character names (char_swap), does the model's ranking change?

☐  Create script `scripts/13_adversarial_eval.py`

### 4.4 — Shared-morals analysis `[INDEPENDENT]`

☐  27 morals are shared across multiple fables — can the model find fables with the same moral?

☐  This is the "cross-parable analogy" task: given fable A, find fable B that teaches the same lesson

☐  Evaluation: for each shared-moral group, check if the model clusters them together

☐  Script `05_shared_morals_plot.py` exists with partial analysis — extend it

────────────────────────────────────────────────────────────

## Track 5: Writing & Presentation

### 5.1 — Write thesis proposal one-pager `[BLOCKED BY 1.5]`

☐  Follow the template in `Thesis_Proposal_template_example.pdf`

☐  Sections: intro, task definition, data, related work, research questions, timeline

☐  Include key results table and the "near-zero lexical overlap" finding

### 5.2 — Get advisor feedback `[BLOCKED BY 5.1]`

☐  Send to Kai for review

☐  Iterate based on feedback

────────────────────────────────────────────────────────────

## Suggested Work Split

Tasks tagged [INDEPENDENT] can be started right away by either person. Here's one possible split:

| Person A | Person B |
| --- | --- |
| 1.1 — CoT reranking (full run) | 2.1 — Survey additional datasets |
| 1.2 — CoT summarization | 3.1 — Hebrew moral mapping |
| 1.3 — Cross-encoder reranking | 3.2 — Hebrew dataset search |
| 4.2 — Distractor analysis | 4.1 — Error analysis |
| 4.3 — Adversarial evaluation | 4.4 — Shared-morals analysis |

After these are done, the blocked tasks open up and can be split further.

────────────────────────────────────────────────────────────

## Priority Order

If time is limited, focus on these first:

1. **1.1 + 1.2** (CoT experiments) — strongest expected results, most novel

2. **2.1** (dataset survey) — enables everything in Track 2

3. **4.1 + 4.2** (error + distractor analysis) — essential for understanding and for the paper

4. **3.1** (Hebrew mapping) — unique contribution, enables cross-lingual track

5. **2.2** (train/eval split) — needed before any fine-tuning